# Site Migration Checklist (PDF)

Use this checklist as the printable sign-off sheet for a site migration, the page each owner ticks and signs before and after go-live. Each variant is one phase, from planning and backups through launch day to post-launch monitoring, ending in a formal sign-off. Print it, walk it phase by phase, and don't move forward until the owner has signed the phase off. It keeps a migration accountable instead of relying on memory and good intentions.

## Phase 1: Plan & Back Up

When to use: Lock the plan and take full backups before anyone changes a single URL.

Goal: make sure the migration is reversible and fully planned before work starts.

### Tick before starting

- ☐ Full backup of the current site (files and database) taken and restore tested

- ☐ Complete crawl of the old site exported and saved

- ☐ URL mapping (old to new) drafted for every page

- ☐ Analytics and Search Console baseline recorded: [traffic / rankings snapshot]

- ☐ Rollback plan written and agreed with the dev owner

- ☐ Launch window scheduled for low-traffic hours: [Date / time]

Phase 1 sign-off
Owner: [Name]   Date: [Date]   Signed: [Signature]

## Phase 2: Staging QA

When to use: Verify the new site on staging so problems are caught before they go public.

Goal: confirm the new site is correct and crawlable while it's still private.

### Tick on staging

- ☐ Redirects tested on staging and returning the expected codes

- ☐ Titles, meta descriptions, and headings present on key pages

- ☐ Canonical tags point to the new URLs

- ☐ Internal links updated to new URLs, no links to the old domain

- ☐ robots.txt will allow crawling at launch (staging noindex removed on go-live)

- ☐ XML sitemap generated with new URLs and validated

- ☐ Mobile rendering and page speed checked on key templates

Phase 2 sign-off
Owner: [Name]   Date: [Date]   Signed: [Signature]

## Phase 3: Launch Day

When to use: The go-live sequence, ticked in order as each step completes.

Goal: execute the switch cleanly and confirm the essentials the moment the site is live.

### Tick during launch

- ☐ Staging noindex / password protection removed

- ☐ Redirects deployed to production

- ☐ robots.txt live and allowing crawl of the new site

- ☐ New sitemap submitted in Search Console

- ☐ Analytics and tag tracking confirmed firing on the new site

- ☐ A sample of high-priority old URLs manually confirmed to redirect

- ☐ SSL certificate valid across the new domain

Phase 3 sign-off
Launched by: [Name]   Time live: [Time]   Signed: [Signature]

## Phase 4: First 48 Hours

When to use: Catch the errors that only appear once real traffic hits the live site.

Goal: find and fix launch-day breakage before it costs rankings.

### Tick within 2 days

- ☐ Full crawl of the live site run; 404s and broken redirects logged

- ☐ Redirect chains and loops checked and cleared

- ☐ Search Console checked for crawl errors and coverage warnings

- ☐ Server error rate and page load times monitored: [status]

- ☐ High-priority pages confirmed indexable and returning 200

- ☐ Any content lost in the move restored or flagged: [notes]

Phase 4 sign-off
Owner: [Name]   Date: [Date]   Signed: [Signature]

## Phase 5: Weeks 1–4 Monitoring

When to use: Watch rankings, indexing, and traffic settle so real drops get addressed early.

Goal: confirm the migration held and act on anything that slipped.

### Tick over the first month

- ☐ Indexing of new URLs progressing in Search Console

- ☐ Rankings for priority keywords compared against the pre-launch baseline

- ☐ Organic traffic tracked against the same period last cycle: [trend]

- ☐ Any pages that lost rankings investigated and fixed

- ☐ Backlinks pointing to old URLs still resolving via redirects

- ☐ Old sitemap removed once new URLs are indexed

Phase 5 sign-off
Owner: [Name]   Date: [Date]   Signed: [Signature]

## Phase 6: Final Sign-Off

When to use: Close the project once the migration is verified stable and accountable.

Goal: formally close the migration with every phase owner accountable.

### Confirm before closing

- ☐ All earlier phases signed off

- ☐ No outstanding 404s or broken redirects on priority pages

- ☐ Traffic and rankings within an acceptable range of baseline, or recovering on plan

- ☐ Open issues logged with owners and due dates: [list]

- ☐ Post-migration report shared with stakeholders

### Project sign-off

SEO owner: [Name]   Date: [Date]   Signed: [Signature]

Dev owner: [Name]   Date: [Date]   Signed: [Signature]

Approver: [Name]   Date: [Date]   Signed: [Signature]

Free template from UNmiss · https://unmiss.com/templates/site-migration-checklist-pdf